# PART 15 — DEVELOPMENT ROADMAP & EXECUTION PLAN

This document defines how OSIRIS should be built.

The objective is continuous, stable progress.

Never attempt to build the entire platform at once.

Complete one milestone before moving to the next.

Every milestone must leave the project in a production-ready state.

# Development Strategy

Follow iterative development.

Each milestone should:

Design

↓

Implement

↓

Test

↓

Review

↓

Optimize

↓

Update Project State

↓

Update Memory

↓

Commit

Never skip optimization.

Never continue with unstable architecture.

# Milestone 0 — Foundation

Objective:

Build the foundation of the platform.

Deliverables:

Project structure

Core architecture

Configuration system

State system

Memory system

Knowledge system

Context engine

Logging

Token manager

Basic settings

No business features yet.

Success Criteria:

The platform can support future modules without redesign.

# Milestone 1 — Core Runtime

Objective:

Build the AI operating system.

Deliverables:

Planner

Execution Engine

Project State Manager

Memory Manager

Capability Registry

Workflow Runtime

Context Loader

Model Router

Validation Engine

Progress Events

No YouTube.

No Shopify.

No Trading.

Only the operating system.

Success Criteria:

The runtime can execute generic tasks reliably.

# Milestone 2 — User Experience

Objective:

Build the first usable application.

Deliverables:

SwiftUI Chat

Sidebar

Projects

Settings

Execution Status

Developer Mode

Search

Basic Dashboard

The application should already feel complete.

Success Criteria:

The user can interact naturally with OSIRIS.

# Milestone 3 — Intelligence Layer

Objective:

Improve execution quality.

Deliverables:

Smart Planning

Confidence System

Experience Engine

Deliverable Registry

Knowledge Retrieval

Context Optimization

Automatic Reflection

Automatic State Updates

Success Criteria:

The AI consistently improves execution quality.

# Milestone 4 — First Business Module

Objective:

Complete one production-quality module.

Choose YouTube first.

Deliverables:

Research

Channel Analysis

Idea Generation

Script Generation

SEO

Thumbnail Planning

Shorts Planning

Project Tracking

Publishing Package

This module should become the reference architecture for future modules.

Success Criteria:

The user can complete meaningful YouTube work from start to finish.

# Milestone 5 — Platform Expansion

Add additional modules.

TikTok

Instagram

Facebook

Shopify

Etsy

Trading Research

Documents

Every module must reuse the existing Core.

No duplicate implementations.

# Milestone 6 — Automation

Objective:

Connect intelligence with execution.

Deliverables:

Workflow Engine

MCP Integration

Scheduling

Background Tasks

Automation Rules

Task Queue

Execution Monitoring

Automation should remain simple.

Avoid visual workflow builders.

# Milestone 7 — Optimization

Objective:

Reduce operational cost.

Optimize:

Context Loading

Caching

Token Usage

Memory Compression

Model Routing

Execution Speed

Network Calls

Battery Usage

UI Performance

Success Criteria:

Maximum quality with minimum resources.

# Milestone 8 — Production Readiness

Objective:

Prepare for long-term daily use.

Deliverables:

Testing

Performance Review

Architecture Review

Documentation

Accessibility

Security Review

Backup

Recovery

Monitoring

Crash Recovery

Everything should be stable.

# Development Rules

Never begin the next milestone until the current milestone satisfies:

Architecture Review

Quality Review

Performance Review

Token Review

Code Review

Memory Update

Project Update

Milestones should never overlap.

# Technical Debt

At the end of every milestone:

Identify technical debt.

Classify:

Critical

Important

Minor

Resolve Critical issues before continuing.

# Continuous Improvement

After every milestone:

Review architecture.

Review complexity.

Review token usage.

Review maintainability.

Review execution quality.

Review user experience.

The platform should become simpler over time.

# Definition of Done

A milestone is complete only when:

Features work correctly.

Architecture remains clean.

Project State updated.

Memory updated.

Documentation updated.

Tests completed.

Quality validated.

Future work identified.

# Long-Term Vision

OSIRIS should become a platform that evolves continuously.

Future improvements should require adding modules, not redesigning the Core.

The application should remain elegant regardless of its future size.

# Final Instruction

Do not rush.

Do not overbuild.

Do not optimize prematurely.

Build one excellent layer at a time.

Protect the Core.

Protect the Constitution.

Protect simplicity.

Every milestone should move OSIRIS closer to becoming a world-class Personal AI Executive Operating System.